To: All Residents

151 Stockwell Road

London

SW9 9FX

27 March 2026

Dear Resident,

Weekly Update 1 - Communal Repairs at 151 Stockwell Road

Some of you may already be aware that there was a leak that occurred during the evening of 18 March, which caused flooding to the communal hallway and caused some disruption to the utility supply.

I know this was a very worrying situation and we would like to thank all residents that supported with helping us; communicating with fellow residents and doing their best to ensure that the water didn’t affect critical areas.

As part of our commitment to keeping you informed, below is a summary of this week’s activity regarding ongoing communal repairs and what happens next:

- Oakray conducted electrical testing and visual inspections on Monday, 23 March 2026. Their checks covered all communal areas from the 6th floor to the basement, including lighting, hallways, staircases, and lift lobbies; the results confirmed that all were to be in normal working order. No further remedial work is required following these inspections.

- AJS initially addressed a suspected sprinkler fault as the likely cause of the recent leak. There will be further inspections to assess the sprinkler system to identify if there are any system faults that would have any long-term issues.

- On a separate matter, Oakray will re-attend within the next four working days to repair the bike store lock. We apologise for the delay in resolving this issue.

- We have been advised that we may need to relocate the post room temporarily to access two riser cupboards. We are still scoping out the works, and this work is still in planning stages, but we will continue to keep you updated regarding the works to follow.

Please note that we will continue to provide weekly updates as works progress.

Yours faithfully,

Belinda Stewart

Repairs Operations Manager